MY PERSONAL TECH-WRITING AGILE MANIFESTO
Mikey Ariel
Senior Technical Writer, Red Hat
LinuxTag, May 2014

---
Why Are We Here?
- How agile software development started
- What can the Agile Manifesto do for my docs
- Where did agile development get its bad reputation
- The Scrum, Kanban, and lean development power trio

---
Who Am I?
- Technical writer
- Former Scrum master (SAFe / ScrumBan)
- Documentarian
- Opinionated and passionate

---
Who am I Not?
- Engineer
- Expert on agile development
- Veteran of open source
- Big fan of slides

---
History of the Agile World, Part 1
- Chasing waterfalls
- Hardware is dead, long live software
- Ain’t nobody got time for that!
- SaaS before it was cool
- Iterative AND incremental? Incredible!

---
Ask What the Agile Manifesto Can Do for You
Individuals and interactions
over
Processes and tools
read: Get to know your stakeholders

---
Ask What the Agile Manifesto Can Do for You
Working software
over
Comprehensive documentation
read: Document and learn by example

---
Ask What the Agile Manifesto Can Do for You
Customer collaboration
over
Contract negotiation
read: Find your customers

---
Ask What the Agile Manifesto Can Do for You
Responding to change
over
Following a plan
read: Keep up with the development cycle

---
The Scrum Playbook
- Sprints: Time-boxing abstract timelines
- Backlog: How good is “good enough”
- Planning and retrospective: Staying accountable
- DoD: Crossing all the t's
- Scrum master: Herding all the cats

---
Kanban Board Games
- Cards represent tasks
- Columns represent development stages
- Blockers sound the alarms early
- Board is accessible and transparent to all
- Analysis and integration with tracking tools

---
Lean Mean Writing Machine
- Finger on the pulse: Decide late, deliver fast
- Keep the WIP down: Stop starting and start finishing
- Sharpen your axe: Refactoring and scaling

---
Where is the Fail?
- Power to the people... who don't want it
- Method tailoring or fear of change?
- Scrum of scrums of scrums of scrums
- Yo dawg, we heard you like meetings...
- Same %&$#, different names

---
QUESTIONS? COMMENTS? COMPLIMENTS? TOMATOES?
You can also ask me later here, here, here, and there:
Email	mariel@redhat.com
Google+	mikeymay972@gmail.com
Twitter	@thatdocslady